Currently on: Sprint Retrospective Meeting

JIRA is an issue tracker

To create a new project:

Projects -> Create Project -> Agile Scrum

JQL: JIRA Query Language

Scope creep: Spontaneous generation of new requirements

In the planning tab, you can see versions and epics

An epic is a large body of work that contains multiple stories and is completed over the course of multiple sprints

Ex/ Epic for Android App, another Epic for IOS App

To add a story in planning mode, click Create issue

To add story points to an existing story in planning mode, click on the story and add the Estimate in the panel on the right

In the Backlog, can drag stories into the version and epics

Author claimed you're not supposed to plan more than 2 sprints ahead (rest is in backlog)

Drag-and-drop isn't the only way to assign a user story to a sprint. Can go to the user story's screen and edit which version and epic it belongs to.

You get some useful commands when right clicking a user story in Plan mode.

Ex/ Send to -> Sprint X

# Scrum & Sprints

## Daily Scrums with Work Mode

The daily scrum is basically what you think of as a stand-up meeting

Every person goes over 3 things:

-What did you do yesterday

-What will you do today

-Are there any impediments on your way?

It is recommended to stand up during the meeting since it gives a slight sense of urgency

The daily scrum is NOT a status meeting. It is a communication and commitment meeting.

The burndown chart that the author showed only display story points on the Y axis

If you click on the Reports tab, you can see all the different types of reports, including the Burndown Chart. The Cumulative Flow Diagram is also kind of interesting.

## Work Mode Demo

Can put constraints on how many issues you have in progress

Can configure card colors

When under Active sprints, there's a Board button to the right. You can copy the current board into a new one, collapse all swim lanes. Don't actually copy a board, I can't delete it because I'm not the board administrator!

Right click -> add flag on a story that's causing you impediments. Can link an issue to another JIRA & add a comment.

## Report Mode

Currently on: 0:34/9:40